**NRCS Report to LRCD Board of Supervisors – 1/24/24 – Christopher Bovè**

**Current Active Contracts:**

**748E49220KY**

Livestock pipeline, watering facility – All Items Complete – Contract Completed.

**748E49220KU**

On schedule – first two items complete (fence and fence markers (wildlife))

**748E49230FP**

Working with contractor – hope to start forest practices before snow - new contract – nothing complete – on schedule.

**818E49200PN**

Annual items complete - CSP contract on schedule

**748E49230B2**

New stream bank stabilization contract – nothing complete – on schedule.

**748E49230B3**

New contract – grazing management – nothing complete – on schedule.

**818E49210PG**

Annual items complete - CSP contract on schedule

**748E49230B0**

New range management contract – on schedule.

**748E492108C**

All items complete – contract complete.

**748E49230AZ**

New grazing management contract – some items have been completed – on schedule.

**Current Applications:**

1. City - Dowlin Diversion: Determined to be eligible to participate in EQIP as Water Management Entity.
2. City – PL566 – City submitting a request for PL566 to State Conservationist.
3. Prescribed Grazing.
4. Prescribed Grazing.
5. irrigation project – mapped fields with intensive survey – working on design.
6. spring development, pipeline, and watering facility.
7. High Tunnel – AMA
8. CSP application

**Other potential projects:**

***Application Deferred until FY2023* - Laramie Valley Municipal Irrigation District (LVMID)** – Need Landowner Concurrence. No progress has been made.

**Pioneer Canal**

Martin, Darren and I met with the board to discuss potential funding options.

**Fox Creek Ditch** – Waiting for NRCS design engineer to formulate alternatives.

**Matt Killmer** – Forestry – Laramie Peak – reforest burned area – no FSA records established at this time.

* Plan to participate in UW Career Fairs 2/13 and 2/14 with State Conservationist.
* LWG meeting was earlier today.